## Slide 1: DTF implementation Roles and responsibilities
Water Services Trust Fund
Water Services Provider
Contractor
Decentralised Treatment Facility
Funds
Reports
Contracts and supervises
Constructs
Inspects
Reports

## Slide 2
WSTF side
Programme Manager and officer | CRM | Technical Advisor
Is in charge of the overall UBSUP implementation Approvals and official communication with the WSP | Is the communication link between the WSP and the WSTF Continuous consultations with the WSP Support the WSP in implementing the DTF Progress report | Support the WSP technically (on demand) in implementing the DTF Quality checks

## Slide 3
Contractor side
Contractor | Site agent
Overall responsibility for planning, coordinating and supervising the construction project Is in charge of preparing a work schedule, procuring material, and hire specialised staff to carry out the project Must ensure that the project adheres to local regulation, including safety and building codes Is responsible for responding to emergencies, incidental problems and delays | Works alongside the contractor to make sure the project is carried out on schedule Is responsible for all on-site activities Must regularly test materials and machinery to ensure they are working efficiently Must keep accurate records of work progress for daily report to the client (WSP)

## Slide 4
WSP side
Managing Director | Resident Engineer (Project Manager) | Inspector of Work
Is responsible of the successful implementation of the DTF | In charge of the DTF implementation Supervises the work of the contractor: issue instructions Communicate any change of scope Reports to the WSTF | Inspects the work of the contractor on a daily basis Plays a key role in quality control Reports to the Project Manager